**GROUP PROJECT TEMPLATE**

This is the template that should be used by each group to provide a **BRIEF** progress update to their assigned instructor. The completed document should be submitted as a PR on GitHub in the project repository and assign the allocated instructor as reviewer. Alternatively, if your instructor agrees, you can also submit it via DM to him/her. The deadline is **every Friday by 19:00.**

N.B! This template is just a starting point and not all sections need to be completed. It all depends on your progress and what you need more help within that particular week. Not submitting these reports will not affect your grade, but your instructor will not be able to provide feedback in any other way.

1. Please describe your project idea. If this changes from the previous week, please describe how; if it does not change, please just copy the main objectives of the project.

**An online application that informs a user on covid information regarding an event type in London**

1. What did the group (or each member of the group) work on this week?
   1. What progress has been made?
   2. How would you evaluate your progress (e.g., exceptional, good, satisfactory, bad, etc.). Why?
2. **Use cases created**

**Working on sprint 3**

**Created Search function**

**Created front end designs**

**Database build**

**Started API coding**

1. **Good! We are continuing to work as a team, just eager to start coding and getting things together**
2. What were the main challenges this week?
   1. How did you solve any issues encountered? What worked and what didn’t?

**Making sure we have left enough time for coding. Going through this in our sprint planning has helped**

* 1. What is still to be solved and who is in charge of the task? How did you approach the issue so far?

**We have to confirm Database framework we will use i.e. Mysql or Mysql lite**

* 1. Please specifically mention any help you need from your instructor (we will also give general feedback and provide our thoughts and ideas, but this is your chance to specifically point to aspects where you are complete stuck).

1. What are the group’s main objectives for next week?

**Work on sprint 3!**

**Project Management Weekly Status Report**

Please add rows as necessary

**Graphical user interface, application

Description automatically generated**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Completed Items** | | | | |
| Task | Priority | Team Member | Estimation | Notes |
|  |  |  |  |  |
|  |  |  |  |  |
| **In Progress** | | | | |
| Task | Priority | Team Member | Estimation | Notes |
|  |  |  |  |  |
|  |  |  |  |  |
| **Assigned but not Started** | | | | |
| Task | Priority | Team Member | Estimation | Notes |
|  |  |  |  |  |
|  |  |  |  |  |